## Slide 1: Chapter 1: Introduction
NET481: Project Management
Afnan Albahli

## Slide 2: Topics to be covered
Introduction
The definition and characteristics of projects
Why project management
Software project management Vs. other projects
The project life cycle
Project stakeholders
Project objectives
Project and Business Success and Failure
Project management

## Slide 3: What is a Project?
Project:
  PMI defined project as: “A temporary endeavor undertaken to create a unique product or service”
  A problem with a known solution scheduled for completion—unique and non-routine activities
  A planned activity

## Slide 4: Program and Project
Program: refer to an exceptionally large, long-range objectives that is broken down into projects
Project: are divided further into tasks
Tasks: are split into work packages
Work packages: are split into work units
Program
Project1
Project2
Task1
Task2
Work package1
Work package2
Work unit1
Work Unit2

## Slide 5: Projects characteristics
Non-routine tasks
Planning is required
Specific objectives are to be met
Predetermined time
Work is carried out for someone
Carried out by people who don't normally work together
Has several phases
Large or complex

## Slide 6: Exercise
Determine which of the following is considered as a project:
    Checking your e-mail
    Flight from Riyadh to U.S.A
    Introducing a new production line
    Writing an operating system

## Slide 7: Answer
    Checking your e-mail - NO
    Flight from Riyadh to U.S.A - NO
    Introducing a new production line - YES
    Writing an operating system - YES

## Slide 8: Why project management?
A lot of money is at market with ICT projects
e.g. In UK in 2002-2003 more money was spent on contracts for ICT than contracts for roads ( £ 2.3 billion as opposed to £ 1.4 billion )
Mismanagement of ICT projects means less money will be left to spend on important things such as hospitals

## Slide 9: Why project management? (continued)
Projects are not always successful.
  A report published in 2003, the Standish Group in the United States analyzed 13,522 projects and found:
      Only a THIRD of projects were successful
      82% of projects were LATE
      43% exceeded their budget
  The reason of these shortcomings is often the management of these projects

## Slide 10: Software project management Vs. other projects
Invisibility: Progress in software is not immediately visible.
Complexity: per dollar, pound or euro spent, software products contain more complexity than other engineered artifacts.
Conformity: software developers have to conform to the requirements of human clients. Humans can be inconsistent.

## Slide 11: Software project management Vs. other projects (Continued)
Flexibility: the software is easy to change which is considered a strength. Usually, a software that will interface with a physical or organization system, is expected to change to accommodate the system not the opposite.

## Slide 12: The project life cycle
Three successive process that bring a new system into being
Feasibility study
Plan
Project execution

## Slide 13: The project life cycle (continued)
Feasibility study: Is it worth? Will benefits exceed the cost?
Plan: How do we do it?
  An outline plan for the whole project
  A detailed plan for earlier stages
  Planning for later stages near their start
  Project execution: Do it.
  Design
  Implementation

## Slide 14: The project life cycle (continued)
Requirements Analysis
Architecture Design
Detailed Design
Code and Test
Integration
Qualification Testing
Installation
Acceptance Support

## Slide 15: Project stakeholders
Stakeholders: are people who have stake or interest in the project.
They could be:
  Internal to the project team
  External to the project team but within the organization
  External to both the project team and the organization

## Slide 16: Project Objectives
Objectives should define what the project team must achieve for project success
Objectives should identify the shared intentions for the project based on the stakeholders requirements
Objectives focus on the desired outcomes rather than the tasks to take it

## Slide 17: Project Objectives (continued)
SMART is used to describe a well defined objectives
  S: Specific
  M: Measurable
  A: Achievable
  R: Relevant
  T: Time constrained

## Slide 18: Exercise
Comment on the following objectives
  To design a system that is user-friendly
  To produce full documentation for the new system

## Slide 19: Answer
To design a system that is user-friendly
  Comments:
      User-friendly is not specific
      User-friendly is not measured
  To produce full documentation for the new system
  Comments:
      Full documentation is not specific
      A list of the types of documents to be produced is more meaningful

## Slide 20: Project and Business Success and Failure
Project Success
  Delivered on time
  Within budget
  Within the agreed on functionality
  Within a certain level of quality
  Business Success
  Benefits (value) exceeds the cost (development and operational)

## Slide 21: Project and Business Success and Failure (continued)
Project Success but a Business Failure
  That you complete a project and produced a product on time, on budget, with the required functionality and the required degree of quality then no body buys it because for example another competitive product is cheaper
Project Failure but a Business Success
  The project may accede the budget but later the product attract a lot of customers and make good business

## Slide 22: Project Management
Project Management:
  Is a carefully planned and organized effort to accomplish a successful project
  The science and art of solving the problem within predetermined time and resource parameters